**Meeting 1 (11/02/2022)**

Brainstormed about the project and set up the Trello board

Decided on the website name: "Eureka"

**Meeting 2 (18/02/2022)**

Debated and agreed on doing a presentation

Talked about the scope of the project and started thinking about task delegation

Created and started setting up the GitHub repository for the project and continued working on the Trello board

Agreed on searching for inspiration to have a clear image on what we would like to develop

**Meeting 3 (25/02/2022)**

Task delegation for the following week and discussing project specification

**Meeting 4 (04/03/2022)**

Task delegation, looking through each other’s progress

Researched the Brighton University related websites’ colour schemes

Created custom colour scheme based on the university’s websites

Created two potential logo designs

Worked on researching ecommerce website design

Started working wireframes on paper

Started working on migrating the paper wireframes to Figma by searching for templates

**Meeting 5 (11/03/2022)**

Task delegation

Looking through each other’s progress

Mesh shopping cart logo

Colour scheme

Personas development

Wireframes for landing and product page

**Meeting 6 (18/03/2022)**

Book logo final

Adding search function for landing page wireframe

Product page wireframe

Logo research

Prototype PHP

Task delegation

Looking through each other’s progress

**Meeting 7 (25/03/2022)**

Looking through usability requirements, making edits and getting it on the same page as the wireframes

Basket page wireframe

Billing / shipping info page wireframe

Payment info page wireframe

**Meeting 8 (31/03/2022)**

Progress report, meeting and task scheduling for the Easter break, and preparing for code development

**Meeting 10 (08/04/2022)**

**Checkout page wireframe**

Hero image

Slogan for hero image

Font logo

Brainstormed about solution regarding handling transactions

**Meeting 11**

Login page (email and password form) wireframe

Profile icon after logging in / Saved listings icon after logging in wireframe

Sell icon after logging in wireframe

Messages icon after logging in wireframe

Bookmarks icon after logging in wireframe

Account registration form wireframe

Messaging page for communicating between seller and buyer wireframe

Chat window wireframe

**Meeting 12**

Sponsored first/second line in listing page wireframe

Listing creator wireframe

→ Name

→ Price

→ Description

→ Images (around 4)

→ Category: Item / Service

Option to Report listings (Report is a pop-up form with a send report button) wireframe

Option to Delete listings wireframe

**Meeting 14**

Option to save listings - all bookmarked in one place on profile through bookmark symbol wireframe

Option to delete listings wireframe

Profile page wireframe

Profile page editor wireframe

Change password dialog wireframe

User settings - only wireframe

**Meeting 15**

Prototype in Figma (flowchart)

Edit requirements according to final design

Change footer wireframe

Mock listings to UI design

Add text logo to UI design